Stakeholder Consultation

| Activity | Location |
| --- | --- |

## Section A: Stakeholder Identification

| Stakeholder | Role in Project | Reason for Consultation |
| --- | --- | --- |
| e.g., Local Council / Asset Owner | Road authority and ultimate handover partner | To approve interface details and stormwater point of discharge |

## Section B: Consultation Record

| Date | Stakeholder | Issue Discussed | Advice / Feedback Received | Action Taken |
| --- | --- | --- | --- | --- |
| DD/MM/YY |  |  |  |  |

## Section C: Summary of Key Issues and Resolutions

| Issue | Stakeholder Input | Resolution |
| --- | --- | --- |
| e.g., Flood Plain Encroachment | Expressed concern that proposed fills would redirect velocity upstream | Incorporated compensatory balance excavation areas outside of boundary |

## Section D: Design Changes Resulting from Consultation

| Design Element | Change Made | Reason |
| --- | --- | --- |
| e.g., Vertical Alignment Profile | Raised alignment height by 450mm between chainage 200 and 350 | To achieve dry access clearance limits requested by emergency services |

## Section E: Outstanding Issues and Follow-up Actions

| Issue | Required Action | Responsible Person | Status |
| --- | --- | --- | --- |
| e.g., Utility clearance sign-off | Obtain formal letter of approval for utility protection structural slab | Design Lead | Pending |